Technical Paper  RC –2

# Sediment Pass-through

At the

Rock Creek Diversion Dam

Draft: 9/1/04

# Summary

Summary

Davis Hydro is interested in helping improve the sediment transport downstream in the area of the Rock Creek Dam.  Sediment Transport has been addressed several times in the past and was an option explored in during the May 2004 FERC Project 1962 Rock Creek Cresta Settlement ERC meeting.  A major limitation on fish in this area is the near complete lack of gravel habitat in the reaches, any idea that would increase the downstream passage of basal material might profitably be explored.  The carrying capacity for fish of these reaches is limited primarily by the lack of sand and gravel; thus, allowing sand and gravel to pass down stream may be a key environmental enhancement opportunity at the Rock Creek Dam.  This paper is an inquiry into whether it would be possible to pass a small amount of sediment in pulses and for long periods simulating natural transport through one of the buried low level conduits.  Basically, in the long term mode: what comes in would go out – not only through the existing PG&E diversion tunnel but also through this smaller conduit directly back to the river bed.

This discussion paper explores a possibly new method for allowing the sediment pass through.  The modifications are small, while the potential, perhaps probable; gains to the riverbed environment downstream are large.  The proposal for discussion is to request PG&E cooperation in using one of the lower level conduits to pass sediment downstream in a controlled manner.

# Background

The problem being addressed is the difficulty of maintaining sediment balance downstream of the Rock Creek and Cresta Dams.

Numerous previous proposals have been made:

- Top Flush: Lowering the gates during the spring flood

The current proposed operating method is to open the lower level outlets during the spring flood to pass large amount of sediments at one time.  This will leave most of the finer sediments buried in place in front of the dam while sweeping a mixture of the younger coarser top sediments and some of the finer older sediments over the high drum gate.  “The sediment in front of the dam is in balance”, is an expression used by recently by PG&E.  What this means is that now there are some sands and gravels near the dam face, and that some of these will be carried over the dam during the spring flood.  It also means that the sediment is not rising further on the face of the dam where it had been accumulating.

- Trucking:  Dredging and hauling sediments offsite

Alternatively PG&E has looked into trucking much of the sediment out of the river.  This clearly - to this outside observer – seems counterproductive, in that we want sediment in the riverbed and a continuous supply of sediment to replenish what is lost.  It would also be ridiculously expensive and a real environmental burden wherever the sediments end up on land.

There is related discussion that the fine sediments have been adulterated with natural diseases, mercury from the gold mining, and transformer oil from an upstream spill.  To this outsider, these negatives must be weighed relative to the reality that the main stem of this river is completely starved of sediments for habitat.  To provide the river’s reaches with what we have, and to establish a path toward a more sediment rich steady state would be an improvement over the bare rock we have now – no matter if it isn’t pure.

- Bottom Flush: Opening one or more Low Level Gates

There are three 8’ diameter gates in the Rock Creek and Cresta Dams.  They are currently buried under sediment in front.  Assuming that the sediment can be made to flow, opening one or more of these gates would flush huge amounts of sediment downstream.  This open the gates idea was originally suggested by PG&E when they realized that sediment was accumulating and blocking the feed water to the gates.  It has been studied by all parties.  It was rejected rapidly by the sate when they realized it would leave large areas of downstream habitat destroyed for a few years under unsorted mud.  Since then, PG&E has declared the lower gates abandon, and potentially solved the sediment blockage problem by placing a 30” fish release drain immediately below new water inlets to the drum gates.

A New Proposal:  A Sediment Leak

We suggest revisiting the old idea of passing sediment through the lower gates that have been abandoned.  The proposal is to pass sediment that is currently burying the face of the dam slowly and in pulses in a controlled manner, downstream.  This proposal is put forward because it is incremental, inexpensive; and more importantly it may be successful.  The proposed  “Sediment Leak” method is shown in Figure 1.  The idea is to use one of the existing low-level sluice gates, along with an additional small backup valve placed downstream in the sluice conduit.  A placement of the secondary valve is shown in the top right of Figure 1.

The use of the existing gate augmented, if necessary, with a new ancillary in-line gate just downstream will allow fine control over passing a modest amount of water and sediment.  At all times, the water quality and particle distribution density in the splash pond could be controlled by mixing the current fish release through the 30” conduit with the sediment-laden water through this gate.  Continuous monitoring of the sediment passage downstream in the splash pond will allow the passage of sediment to be controlled and the resultant sediment passage to be studied.  The timing of the releases can be coordinated with spring flood flows, recreation flows, or made continuously at low levels – simulating the various natural conditions.  During flood events, it is expected that one or more of the drum gates will be lowered.  Early in this flood passage sequence is a logical time to loosen and release some of the sediments from the lower conduits.

Currently, the front of the dam is buried under of various types of sand gravel and silt, because for years the lower conduits have not been used to pass sediment.  This initial load can be loosened as described in Appendix I.  This sediment is primarily fine mud on the bottom with reported flood related layers and higher layers of sand and perhaps some gravel.

According to PG&E, upstream of the dam the retained sediment near the dam is a mixture of fine silt and some interbedded sand and gravels, especially near the surface.  The fine mud is not particularly wanted downstream, but is a natural component of the sediment passing down the river and has to be gravity sorted out and passed.  The sand and gravel components primarily are useful for habitat creation, while there is concern for smothering is fine mud is released in appropriately, therefore the release has to be both studied and controlled.  The following ideas are presented:

- an initial test release could be made early in the in the spring and the down-stream accumulation of material could be studied between flood releases.

- later releases could be made during biologically non-criticial parts of the year and the results studied.  Critical questions of the characteristics of the accumulated downstream material could be studied over time, as sorting will progress long beyond the release.

The only significant expense in this project is the cost of the downstream valve and bulkhead into which it fits.  There are three reasons for considering this valve.  First, it would allow for pressurizing the downstream side of the existing PG&E gate permitting for loosening and easy operation.  Second, it is useful for fine control over the flow.  It could be cleaned with the main gate closed when it is fouled with debris.  Third, it would allow for control should the main gate in the conduit become inoperable.

PG&E should be considered an agent in this project, not responsible for its outcome.  PG&E has suggested that the gates may not be operable, and that closing it may be impossible once it is opened.  Further, PG&E has made it very clear that the gates are blocked by sediment and that it is unlikely that any sediment will pass, and if it passes it may not be stoppable.  A constructive approach is to accept these statements as engagement conditions, and not in any way hold PG&E for the outcome.

With the exception of the secondary valve and its bulkhead, the cost of the testing and controlled releasing would be small.  What may be critical for success of this project is that all parties have to work together in a collaborative manner.  Because this is an experiment, a suggested method of proceeding is a non-committal memorandum of understanding with all parties agreeing only to work together on the problem as time and resources permit.  What would be asked of the parties might be structured as follows:

Agreements of PG&E

- To work on opening and controlling one of the lower a gate, to the extent it can be done economically and with endangering the operation of the facility;

- To supply access;

- To assist in connecting air and water lines for sluice clearing; and

- To install a downstream valve and bulkhead, if necessary.

Agreement of Agencies

- To direct the timing and amount of opening,

- To monitor downstream turbidity and material transport,

- To monitor habitat changes, and

- To hold PG&E harmless if the release cannot be stopped for any reason

Davis Hydro would be pleased to provide project monitoring and documentation.  Davis Hydro is familiar with sediment transport, air and water injection into submerged structures, gate binding and hydraulics and will be pleased to supply whatever help is requested.

Problems: Real and Perceived

Real problems and suggested engineering steps to solve them are described in the Appendix to this paper.  The key to progress in this area is collaboration and cooperation.  The perceived problems in this area are manifold:  The sediment to be moved downstream is not virgin, it has some pollutants, and it may not be of the best particle size distribution for release in this manner.  There is considerable disease in the area, and the water temperatures may not be what they “should” be.

Nevertheless, we know that sediment is missing from the riverbeds, and that this is a major limiting environmental factor in the area.  This project, if worked on collaboratively, may provide an economical, effective, and long term enhancement to the area that all can be proud of.  This proposal rests on the proposition that some sediment passed downstream throughout the year is better than solely relying on the once-a-year purges of the surface sediment in the reservoir.  There is, as yet, no evidence for this, so this proposed project should be viewed on as an experimental addition or alternative to current practices.

A step-by-step approach, with the different members flexibly working together has a high chance for success.  Problems will occur, and because the project is slow and incremental, it is unlikely that there will be dramatic change at any point in time that all can point to when a success or failure moniker can be given.  This lack of a unique demonstrable “conclusion” to project completion is a sign of a project’s success in maintaining a collaboration between PG&E and the agencies.

# Appendix 1   Problems

## Problems to be considered.

Problem 1:  Sediment-blocked Gates

There is a large consolidated pile of mud, sand, and gravel burying the gates.  This pile will likely be close to impermeable, and will not pass through any valve.  A suggested solution approach follows:

- Step 1: Test to see if the problem is real.  There are bypass valves around the large gates in the lower conduits.  Open them to see what passes.  If nothing passes, the problem exists.  If a lot of water and sediment pass, then the problem is not real.

- Step 2: Assume the passages are plugged or will plug later, then inject water or inject air (or both).

- Step 2a Water Injection: 	Water can be injection into the lower conduits through the bypass valve.  It can be done in one of two ways:  one from inside the dam by injecting the water at the small bypass valve which bypasses the main gate.  This could be done by replacing, for example, the existing valve with a valve and a pump which could pump metered water upstream from the lower pond.

The pressurized water will push against the mud and will find a way out.  This will form a passage through which water and quick sediment can later come back down.  This is the origin of quick-sand, and should be effective with these materials.

- Step 2b:Air Injection: Instead of injecting water, it is possible to inject air upstream of the large gates.  The air will seek any path to the surface and will bubble up from upstream of the gate and it will bubble toward the surface.  The rising air will not loosen as much sediment much as the water will.  The air will make a smaller hole that will be much more straight to the surface.  In contrast, the water injection method will form a much larger unstable area that will have a shallower rest angle.

Problem 2: Gates not opening:  There is concern that the gates will not open, and once opened will not close.

The general solution is to try opening a gate a few inches and see what happens; then close it.  As the gate is manipulated, record accurately the hydraulic pressure in the hydraulic cylinder and study this record for unexpected anomalies.  If there is continued resistance after the initial corrosion is broken, consider increasing the lubrication pressure on the on the seal.

If the secondary bulkhead and valve are installed.  The use of compressed air pressurizing the space between the valve and the gate will loosen the gate.  This pressurization tests the bulkhead, and takes all pressure off the gate, allowing for easier travel.

Problem 3: The Gate not closing

There are two reasons why a gate might not close providing the hydraulics are in good condition. – First, there is a tree/log in the conduit, or the gate shaft could be corroded/damaged/bent.

In either case, if the gate is only raised a few inches, no harm is done as the amount of water that will pass will be far lower than the releases required and the gate will soon plug back up with debris.

If the secondary bulkhead and valve are installed, this will allow water to be injected between the gate and the valve helping to clear any obstruction to gate closing.

# Footnotes

Comments Of T. Jereb in First stage Consultation meeting, and Similar informal comments made by PG&E staff after the May ERC meeting.

The air and water injections are also very useful for freeing up stuck gates, or gates that have corroded runners due to disuse.  Pressurized air in tends to rattle gates as it unstably escapes and this frees gates.

Davis Hydro currently has this problem in a Vermont site.

# Text boxes

## Forward

Davis Hydro is interested in improving the habitat of the area for fish and all wildlife.  We recognize that here in Northern California this area, like most of California, is not wild, nor is it clear that an untamed river would provide as stable and perhaps as extensive a habitat as that created by the hydro dams.  The unnatural environment so created, was created at a time, and in a way, that provided little recognition of its impact on the fish.  This work is an attempt at ameliorating that situation.  The ideas presented below are intended for discussion only and to help us understand the difficult conditions that exist in this area.  There are undoubtedly engineering and operating mistakes in the assumptions.  These mistakes are entirely the responsibility of the author, and corrections would be appreciated.